

**Project Status Report**



**Project Name:** Barangay System

**Department: CSIT**

**Focus Area:** Barangays in Metro Manila



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Kamila Lagman | Project Manager |
| Christian Ansel Sevilla | Project Developer |
| David Warren Arcellana | Project Developer |
| Jhonel Deluna | Project Developer |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 3](#_Toc77392561)

[4 APPENDICES 3](#_Toc77392562)

[4.1 Document Guidelines 3](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 3](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

To know if we are in track with our scheduled activities.

To know the improvements made in our project on a weekly basis and update our professor about our current status.



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

For this week we started creating component diagram and composite diagram.

Our objective is to finish the component and composite diagram.

* + At the end of the week, we were able to finish the component and composite diagram.
  + Next week we will move on to creating the deployment diagram.

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name Barangay System | | |
| Prepared By:  Kamila Lagman | Date:  11-20-15 | Reporting Period:  11-13-15 to 11-20-15 |
| Project Overall Status:  The status of the project is finishing analyzation to the project, and we revising some diagrams to proceed to design phase. | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Finish composite | 11-16-15 | 100% | Complete | | * Improving component | 11-18-15 | 80% | Complete | | | |
| |  |  |  |  | | --- | --- | --- | --- | | * Draft of Deployment | 10-29-15 | 50% | Working progress | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | We were able to identify the software components and hardware components of the system. | We decided to meet with our client and advisers more often. | | | |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | Risk and Description | Risk Chance | Risk Impact | Risk Priority | Change from Last Review | | * Finishing the component is slightly hard because it contain classes and their data access. | Medium | Medium | High | We achieve the 80% of component diagram. | | * Draft of deployment diagram is hard in terms we will be thinking the components of the system. | Medium | High | High | Nothing changes because we are starting to do the deployment diagram | | | |
| **Objectives for Next Project Status Review**   |  | | --- | | Our Goal for next week is to finish deployment diagram | | | |
| **Related Project Information**   |  | | --- | | * Acknowledgement letter from Client * Acknowledgement letter from Adviser | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** Kamila Lagman

Project Manager

**Approved by** Teresa Montemayor

Project Advisor

Abner Arrieta

Client Sponsor



