

**Project Status Report**



**Project Name:** Barangay System

**Department: CSIT**

**Focus Area:** Barangays in Metro Manila



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Kamila Lagman | Project Manager |
| Christian Ansel Sevilla | Project Developer |
| David Warren Arcellana | Project Developer |
| Jhonel Deluna | Project Developer |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 3](#_Toc77392561)

[4 APPENDICES 3](#_Toc77392562)

[4.1 Document Guidelines 3](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 3](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

To know if we are in track with our scheduled activities.

To know the improvements made in our project on a weekly basis and update our professor about our current status.



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

This week we will be finalizing our design prototype and review all our diagrams in case there are flaws in the processes.

Our objective is to finish and finalize the prototype and review our diagrams.

* + At the end of the week, we were able to review all our diagrams.
  + We finished our design prototype that is the back end of the system.
  + This week, we will be presenting all our diagrams and the design prototype for our final defense presentation.

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name Barangay System | | |
| Prepared By:  Kamila Lagman | Date:  11-16-15 | Reporting Period:  11-11-15 to 11-16-15 |
| Project Overall Status:  The status of the project is going because we finish all 13 UML diagrams and partially of our working prototype. | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Improving working prototype | 11-16-15 | 100% | Complete | | | |
|  | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | We were able to identify the activities of the system and the possibilities of the errors. | We decided to meet with our client and advisers more often. | | | |
|  | | |
| **Related Project Information**   |  | | --- | | * Acknowledgement letter from Client * Acknowledgement letter from Adviser | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** Kamila Lagman

Project Manager

**Approved by** Teresa Montemayor

Project Advisor

Abner Arrieta

Client Sponsor



