

**Project Status Report**



**Project Name:** Barangay System

**Department: CSIT**

**Focus Area:** Barangays in Metro Manila



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Kamila Lagman | Project Manager |
| Christian Ansel Sevilla | Project Developer |
| David Warren Arcellana | Project Developer |
| Jhonel Deluna | Project Developer |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 3](#_Toc77392561)

[4 APPENDICES 3](#_Toc77392562)

[4.1 Document Guidelines 3](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 3](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

To know if we are in track with our scheduled activities.

To know the improvements made in our project on a weekly basis and update our professor about our current status.



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

This week we presented in our midterm defense presentation what we have finished in our project so far.

Our objective is to finish five major diagrams that is required for our midterm defense presentation

The five diagrams include:

-Use case diagram

-class diagram

-activity diagram

-sequence diagram

-collaboration diagram

* + We were able to finish 5 major diagrams that is listed above.
  + We will proceed in finishing eight more diagrams in the following weeks.

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name Barangay System | | |
| Prepared By:  Kamila Lagman | Date:  10-30-15 | Reporting Period:  10-30-15 to 11-06-15 |
| Project Overall Status:  The status of the project is we are finish on five of thirteen UML diagrams. | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Finish Use Case Diagram | 11-02-15 | 100% | Complete | | * Finish Class diagram | 11-02-15 | 100% | Complete | | * Finish activity diagram | 11-03-15 | 100% | Complete | | * Finish Sequence Diagram | 11-04-15 | 100% | Complete | | * Finish Collaboration Diagram | 11-04-15 | 100% | Complete | | | |
|  | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | We were able to finish the five major required diagrams on time. | We decided to meet with our client and advisers more often. | | | |
|  | | |
| **Objectives for Next Project Status Review**   |  | | --- | | Our Goal for next week is to finish the remaining eight diagrams of UML and start our working prototype. | | | |
| **Related Project Information**   |  | | --- | | * Acknowledgement letter from Client * Acknowledgement letter from Adviser | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** Kamila Lagman

Project Manager

**Approved by** Teresa Montemayor

Project Advisor

Abner Arrieta

Client Sponsor



