

**Project Status Report**



**Project Name:** Barangay System

**Department: CSIT**

**Focus Area:** Barangays in Metro Manila



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Kamila Lagman | Project Manager |
| Christian Ansel Sevilla | Project Developer |
| David Warren Arcellana | Project Developer |
| Jhonel Deluna | Project Developer |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 3](#_Toc77392561)

[4 APPENDICES 3](#_Toc77392562)

[4.1 Document Guidelines 3](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 3](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

To know if we are in track with our scheduled activities.

To know the improvements made in our project on a weekly basis and update our professor about our current status.



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

For this week, we need to improve and revise the component diagram and start working on the deployment diagram.

Our objective is to update the component diagram and finish the deployment diagram.

* + At the end of the week, we were able to finalize the component and deployment diagram.
  + Next week we will begin on working on object diagram, package diagram, and interaction diagram.

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name Barangay System | | |
| Prepared By:  Kamila Lagman | Date:  11-20-15 | Reporting Period:  11-20-15 to 11-27-15 |
| Project Overall Status:  The status of the project is finishing analyzation to the project, and we revising some diagrams and starting in design phase. | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Improving component diagram | 11-23-15 | 100% | Complete | | * Improving deployment diagram | 11-25-15 | 100% | complete | | | |
| |  |  |  |  | | --- | --- | --- | --- | | * Draft of object, package and interaction diagram | 11-26-15 | 50% | Working progress | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | We were able to finalize eight UML diagrams and able to understand more about the system. | We decided to meet with our client and advisers more often. | | | |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | Risk and Description | Risk Chance | Risk Impact | Risk Priority | Change from Last Review | | * Object diagram are is more likely class diagram, while package diagram is high-level use case and interaction is the process in the system using sequence and collaboration diagram. | Medium | High | High | We achieve the draft of object. | | | |
| **Objectives for Next Project Status Review**   |  | | --- | | Our Goal for next week is to final the diagrams | | | |
| **Related Project Information**   |  | | --- | | * Acknowledgement letter from Client * Acknowledgement letter from Adviser | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** Kamila Lagman

Project Manager

**Approved by** Teresa Montemayor

Project Advisor

Abner Arrieta

Client Sponsor



