

**Project Status Report**



**Project Name:** Barangay System

**Department: CSIT**

**Focus Area:** Barangays in Metro Manila



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Kamila Lagman | Project Manager |
| Christian Ansel Sevilla | Project Developer |
| David Warren Arcellana | Project Developer |
| Jhonel Deluna | Project Developer |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT TEMPLATE 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 3](#_Toc77392561)

[4 APPENDICES 3](#_Toc77392562)

[4.1 Document Guidelines 3](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 3](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

To know if we are in track with our scheduled activities.

To know the improvements made in our project on a weekly basis and update our professor about our current status.



# PROJECT STATUS REPORT TEMPLATE

## Project Status Report Details

This week we will continue to create the other required diagrams and begin working on our design prototype for the barangay system.

Our objective is to create and finish the object diagram, package diagram and interaction diagram. We should also be able to start our design prototype for our system.

* + At the end of the week, we were able to finish the diagrams that are needed in this week’s objective, the object, package, and interaction diagrams.
  + We also started our design prototype and finish the first part of the system.
  + Next week, we will work on the state chart diagram and timing diagram and we will continue developing our prototype for the barangay system.

## Project Status Report Template

|  |  |  |
| --- | --- | --- |
| Project Name Barangay System | | |
| Prepared By:  Kamila Lagman | Date:  12-04-15 | Reporting Period:  11-27-15 to 1204-15 |
| Project Overall Status:  The status of the project is finishing the reaming five more diagrams together with the working prototype. | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Milestone 1 | | | | | * Improving object diagram | 12-01-15 | 100% | Complete | | * Improving package diagram | 12-02-15 | 100% | complete | | * Improving Interaction diagram | 12-03-15 | 100% | Complete | | | |
| |  |  |  |  | | --- | --- | --- | --- | | * Draft of State Machine Diagram and Timing Diagram | 12-04-15 | 50% | Working progress | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | | We were able to finish the object, package and interaction diagram it is easy because there are related diagrams that helps us to these three diagrams. | We decided to meet with our client and advisers more often. | | | |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | Risk and Description | Risk Chance | Risk Impact | Risk Priority | Change from Last Review | | * State Machine diagram and timing diagram is more likely the same because it models the behavior of every object in the system. | Medium | High | High | We are brain storming about state machine diagram and we are thinking the possibilities in every process. | | | |
| **Objectives for Next Project Status Review**   |  | | --- | | Our Goal for next week is to finalize state machine diagram and timing diagrams | | | |
| **Related Project Information**   |  | | --- | | * Acknowledgement letter from Client * Acknowledgement letter from Adviser | | | |



# PROJECT STATUS REPORT APPROVALS

**Prepared by** Kamila Lagman

Project Manager

**Approved by** Teresa Montemayor

Project Advisor

Abner Arrieta

Client Sponsor



